## Slide 1
Virtual Health Navigator
Midterm Progress Presentation
CSIS 4495 – 071 · Team MAYA
Amish Nanda · Lovepreet Singh · Shinsuke Tomita
Symptom Checker
ER Decision Flow
Clinic Locator
Medication Reminders
Health AI Chat
Health History
June 2026

## Slide 2
Overall Project Progress
9-week plan · Weeks 0–6 complete
Wk 0
✓ Discovery
Scope & requirements
Wk 1
✓ UX & Wireframes
Flows, mockups, design
Wk 2–4
✓ Core Build
Checker, ER flow, profile
Wk 5–6
✓ Locator + Reminders
Clinics, wait times
Wk 7–8
Advanced Module
AI summary, voice, PDF
Wk 9
Test & Launch
QA, portal, final demo
~67% complete (Weeks 0–6 of 9)
Amish Nanda
Backend · FastAPI · PostgreSQL · LLM
Lovepreet Singh
Frontend · React PWA · UI/UX
Shinsuke Tomita
AI/Safety · Triage logic · Privacy

## Slide 3
System Architecture & Tech Stack
Three-tier architecture — React PWA · FastAPI · PostgreSQL on Neon
Tier 1 — Frontend
React PWA · Vite · localhost:5173
Symptom checker UI
Health AI chat
Home dashboard
Clinic locator map
Medication reminders
Auth / session
→
Tier 2 — API / Service
Python · FastAPI · localhost:8000
Auth router
Triage router
Chat router
Symptom-checks router
Clinics router
Reminders · Patients routers
→
Tier 3 — Data + AI
PostgreSQL (Neon) · SQLAlchemy · LLM stub
PostgreSQL on Neon
Server-side sessions
Rule-based safety floor
LLM stub (OpenBioLLM-8B)
RAG integration (planned)
BC clinic seeder
🛡 Rule-based safety floor always overrides the LLM — the model can never downgrade urgency

## Slide 4
Current Implementation Overview
Working MVP — all core features functional end-to-end
Auth & Sessions
DB-stored server-side sessions + HTTP-only cookie; PBKDF2-HMAC-SHA256
hashed passwords. Signup / login / logout / me endpoints live.
Symptom Checker
POST /api/triage — rule engine scores tags + pain level + duration
into 4 care levels with ER safety logic.
Health AI Chat
POST /api/chat — conversational guidance behind a floating button;
same safety floor (emergencies flagged in chat too).
Home Dashboard
Greeting, quick-action tiles (incl. tap-to-call 8-1-1 / 911),
live Upcoming reminders & Recent activity.
Clinic Locator
GET /api/clinics with ?kind=&lat=&lng= geo-filter + distance sort.
BC sample clinics seeded via app.seed.
Medication Reminders
CRUD + PATCH /{id}/taken. Per-patient and DB-persisted —
including the 'taken today' state (PostgreSQL on Neon).
Health History & Profile
Every check stored per patient; GET /api/patients/me/history.
Editable profile via PATCH /api/patients/me + shareable summary.
LLM Integration Point
OpenBioLLM-8B stubbed in llm.py — app runs without a model.
Rule engine acts as a permanent safety floor.
Interactive API docs at /docs · Frontend at :5173 · Every record scoped to the signed-in patient

## Slide 5
Challenges & Issues
Known constraints and planned mitigations
LLM inference on student hardware
OpenBioLLM-8B at 8-bit needs ~8GB VRAM. Student laptops and free-tier cloud
(Vercel/Heroku) can't host it. Mitigation: the stub ships the app now; a GPU
instance (RunPod / local) is targeted for the advanced module.
Safety-floor correctness
Triage must never miss a life-threatening keyword; pain-level & duration scoring
now layer on top. Edge cases (ambiguous, multi-symptom) need exhaustive tests.
Mitigation: growing keyword list + integration tests on every change.
Live clinic data & wait times
BC's Health Connect Registry API needs institutional access unavailable to
student projects; wait times are mocked from the seeder. Mitigation: static
seed data clearly labelled 'estimated'; live integration deferred.
Neon DB schema migrations
SQLAlchemy create_all only adds missing tables — never columns. Adding a model
field without ALTER TABLE causes UndefinedColumn / 500 errors. Mitigation:
ALTER TABLE or drop-and-recreate on schema changes (Alembic planned).

## Slide 6
AI Usage in Implementation
Claude (Anthropic) used as a development assistant — all outputs reviewed and verified by the team
Code scaffolding
• FastAPI router stubs & SQLAlchemy models
• React component structure & API proxy config
• Seed script for BC sample clinics
Triage logic design
• Keyword taxonomy for ER escalation rules
• Safety-floor invariant — LLM can't downgrade
• Pain-level & duration scoring over the floor
• Test cases for edge-case symptoms
Research & documentation
• B.C. healthcare stats (400K unattached, 32-wk wait)
• Literature: Gilbert et al. 2020, Wallace et al. 2022
• APA citations verified against original sources
Human oversight policy
Every AI output was reviewed and revised by the team before inclusion; statistics and citations were verified against original sources. VHN itself applies human oversight to every AI-generated result — the app routes users to real clinicians and never acts autonomously.

## Slide 7
What's Next
Weeks 7–9: advanced module, doctor portal, QA, and final demo
Wire OpenBioLLM-8B
llama-cpp-python + RAG over trusted medical sources
Doctor & clinic portal
Patient roster, history hand-off, multi-sided routing
Advanced features
Voice input · PDF export · AI symptom summary
BC Health Connect
Live clinic queues + Health Connect Registry integration
Safety & QA review
Edge-case testing, privacy audit, security hardening
Final demo & docs
Complete technical documentation and live presentation
VHN — guidance, not diagnosis. Every result routes to a real clinician.